Criterion C: Project schedule
Date	Action	Details	Comments and follow up	Date completed	Criterion
October 2017	Found and met with a client to discuss problem	Dr. Fischer is interested in making her EHR software more usable.	Interview planned with Dr. Fischer	2017-10-02	A
October 2017	Interview with client	Dr. Fischer detailed the issues she has with her EHR software.	Keep in touch	2017-10-15	A
October 2017	Research tools for use in solution	Learned about WebExtensions, compatible with Chrome and FX		2017-10-20	B, D
November 2017	Showed a mockup of a potential solution to client	Dr. Fischer is satisfied with the plan for the IT solution	Plan to get access to EHR site to examine HTTP traffic	2017-11-03	D
November 2017	Worked on Criterion D	Added list of software	Ask client for editor templates	2017-11-13	D
November 2017	Checked out EVetPractice and WoofWare	Did some investigation. WoofWare not browser-based so would not fit with planned software solution of browser extension.	Still waiting on EzyVet. My client may not be able to access either EVet or WoofWare after the switch, so I probably won’t base my project on them	2017-11-15	B
January / 2018	EzyVet	Attempted to gather HTTP traffic for analysis later	HAR files would not save in FX or Chrome, rescheduled	2018-01-06	E
January 2018	EzyVet attempt 2	Used custom browsermobproxy-based script	It worked	2018-01-10	E
January 2018	Begin work on mock server	After some initial difficulties, the mock server is taking shape	What are the window id things EzyVet throws around?	2018-01-20	E
February 2018	Created some calculator tools	Not connected to EzyVet data yet, mock server not finished.	Created a neat OO api for making calculators	2018-02-10	E
February 2018	Showed existing calculators to client	Client happy		2018-02-15	F
February 2018	Improved UX of extension	Hover menu for selecting inputs		2018-02-18	E
February 2018	Calculators getting information from mock server	Mock server mostly finished	Document searching	2018-02-20	E
February 2018	Document searching	Had some issues with pdfjs not playing well with webpack and webextensions, ended up not using webpack for dealing with pdfjs.		2018-02-24	E
March 2018	Added more calculators	Also touched up some docs		2018-03-05	E, B, D
March 2018	Gave final product to client for review	Mostly done, docs still need work	Get feedback after use	2018-03-08	F
March 2018	Client feedback	Good		2018-03-09	F
March 2018	Project due			2018-03-09